Hillel Academy

To inspire a love of learning rooted in Jewish values.

IT State of the System Report

Prepared for

David Cohen

Director of Technology

2026-04-21

# Executive Summary

## Section Scores

| Section | Score | Status | Answered |
| --- | --- | --- | --- |
| 1. School Identity, Profile, and Context | Context only | — | 9 answered |
| 2. Governance, Budget, Staffing, and Ownership | 13 / 32 (41%) | CONCERN | 8 answered |
| 3. Sites, Buildings, Network, and Internet | 0 / 52 (0%) | URGENT | 0 answered |
| 4. Identity, Accounts, and Access | 0 / 33 (0%) | URGENT | 0 answered |
| 5. Endpoints, Printing, and Classroom Technology | 0 / 26 (0%) | URGENT | 0 answered |
| 6. Core Systems, Servers, Vendors, and Contracts | 0 / 19 (0%) | URGENT | 0 answered |
| 7. Data Protection, Backup, and Recovery | 17 / 47 (38%) | URGENT | 6 answered |
| 8. Security Operations, Filtering, and Safeguards | 18 / 30 (60%) | CONCERN | 6 answered |
| 9. Documentation and Operational Readiness | 4 / 24 (17%) | URGENT | 4 answered |
| 10. Near-Term Priorities and Planning Inputs | Context only | — | 1 answered |

## Assessment Overview

This assessment identified 8 urgent, 28 concern, and 3 watch level findings across 8 sections. 14 additional findings were absorbed into composite findings and are listed in the appendix for traceability.

## Priority Findings

The following findings require immediate attention or leadership awareness. They appear here in addition to the full findings section.

URGENT Single-person IT dependency with no documented emergency access path The school depends entirely on one person for IT operations, and there is no documented path for anyone else to access critical systems in an emergency.

URGENT No firewall confirmed or firewall existence unknown The school either has no firewall or cannot confirm whether one exists. A firewall is the most fundamental perimeter security control.

URGENT No network documentation exists at any level There is no network diagram, no site/rack maps, and no device inventory. The network is completely undocumented. Any troubleshooting must begin from scratch.

URGENT No administrative access, no documentation, and no configuration backup The school has no admin access to its own network, no network diagram, and no backup of device configurations. In the event of hardware failure, the school cannot access, document, or restore its own network.

URGENT Multi-factor authentication not enabled on privileged accounts MFA is not enabled on privileged accounts. A compromised admin credential without MFA gives an attacker immediate, unrestricted access to core systems. This is the highest-impact, lowest-cost control gap in this section.

URGENT Staff account lifecycle unmanaged — no onboarding or offboarding process There is no documented process for either creating or removing staff accounts. New staff may receive inconsistent access; departing staff may retain access indefinitely.

URGENT No device inventory and no endpoint management The school has no inventory of its devices and no MDM. It is impossible to know what devices exist, who has them, or what state they are in.

URGENT No vendor or systems visibility at any level The school has no list of its core systems, no tracking of contract renewal dates, and no documented vendor escalation paths.

CONCERN Known unresolved security concerns identified The IT person has identified active, unresolved security concerns. These should be treated as immediate priorities.

# Key Risks

The following named risk groups aggregate related findings from across the assessment. Addressing the primary finding in each group has the broadest impact on the school's overall IT resilience.

URGENT No accountable IT ownership structure F2-003 System ownership not documented F6-C01 No vendor or systems visibility at any level

URGENT Single-person dependency creates recovery and continuity risk F2-C02 Single-person IT dependency with no documented emergency access path F3-C02 No administrative access, no documentation, and no configuration backup F9-005 IT environment only partially understandable from existing documentation F9-006 Critical IT knowledge concentrated in a single person

URGENT Vendor relationships and renewal visibility F2-004 Vendor contacts and escalation paths not documented F6-C01 No vendor or systems visibility at any level

URGENT Privileged access and baseline security posture F4-005 Multi-factor authentication not enabled on privileged accounts

CONCERN Student data governance and software approval F2-011 No clear process for approving new classroom software or digital tools F6-004 Student data system compliance review status not known

CONCERN Device lifecycle and refresh planning gap F5-005 No defined device refresh cycle

# Section-by-Section Findings

This section presents all findings by area. Within each area, findings are ordered by severity (urgent first) then by finding ID. Actions are listed under each finding they belong to.

## Section 2: Governance, Budget, Staffing, and Ownership

URGENT   Single-person IT dependency with no documented emergency access path  F2-C02

The school depends entirely on one person for IT operations, and there is no documented path for anyone else to access critical systems in an emergency.

Recommended actions:

- Identify all shared credentials and emergency access methods.  [Immediate]

- Document, secure, and control access to these credentials.  [Within 30 days]

- Identify at least one person who could cover basic IT operations.  [Within 90 days]

- Begin cross-training or access provisioning for that person.  [Within 90 days]

CONCERN   System ownership not documented  F2-003

There is no documented record of who owns or is accountable for major platforms and services.

Recommended actions:

- Create a system ownership register listing each major platform, its owner, and the backup contact.  [Within 90 days]

CONCERN   Vendor contacts and escalation paths not documented  F2-004

There is no documented record of who to contact at key vendors when something goes wrong.

Recommended actions:

- Create a vendor contact sheet listing each major vendor, support contact, contract or account number, and escalation path.  [Within 30 days]

WATCH   No clear process for approving new classroom software or digital tools  F2-011

There is no defined process for deciding whether new software or digital tools may be adopted for classroom use. This creates risk around student data privacy, tool sprawl, and inconsistent IT support obligations.

Recommended actions:

- Define and document who has authority to approve new classroom software, what review criteria apply, and how IT is notified.  [Within 12 months]

## Section 3: Sites, Buildings, Network, and Internet

URGENT   No firewall confirmed or firewall existence unknown  F3-004

The school either has no firewall or cannot confirm whether one exists. A firewall is the most fundamental perimeter security control.

Recommended actions:

- Determine whether a firewall is currently in place.  [Immediate]

- If no firewall exists, procure and deploy one appropriate for the school's size.  [Within 30 days]

URGENT   No network documentation exists at any level  F3-C01

There is no network diagram, no site/rack maps, and no device inventory. The network is completely undocumented. Any troubleshooting must begin from scratch.

Recommended actions:

- Create a network diagram.  [Within 90 days]

- Create site maps and closet/rack maps.  [Within 90 days]

- Complete a core network device inventory.  [Within 90 days]

URGENT   No administrative access, no documentation, and no configuration backup  F3-C02

The school has no admin access to its own network, no network diagram, and no backup of device configurations. In the event of hardware failure, the school cannot access, document, or restore its own network.

Recommended actions:

- Obtain admin credentials for all network infrastructure.  [Immediate]

- Create a network diagram.  [Within 90 days]

- Establish configuration backup for all managed network devices.  [Within 30 days]

CONCERN   Wireless access point locations not documented  F3-003

The physical location of wireless APs is not known or documented. Without this, coverage analysis and troubleshooting are guesswork.

Recommended actions:

- Walk the environment and document the physical location of every access point.  [Within 90 days]

CONCERN   Wireless AP inventory absent  F3-006

APs are not inventoried with model and firmware information. Lifecycle planning and firmware management are impaired.

Recommended actions:

- Create a wireless AP inventory including location, model, serial number, and firmware version.  [Within 90 days]

CONCERN   Switch inventory absent  F3-007

Switches are not inventoried with model and firmware information.

Recommended actions:

- Create a switch inventory including location, model, serial number, and firmware version.  [Within 90 days]

CONCERN   Switch topology map absent  F3-008

There is no complete map showing how the school's switches connect. In a multi-building environment, the absence of a topology map makes fault isolation extremely difficult.

Note: This finding is harder to resolve because the environment currently lacks a central documentation system — addressing Section 9 findings first will make this and other documentation gaps easier to close systematically.

📎 This finding is harder to resolve while documentation is absent — addressing Section 9 findings first will make this easier to close systematically.

Recommended actions:

- Document the switch topology — which switch connects to which, via which ports, across which buildings.  [Within 90 days]

CONCERN   No internet failover or redundancy in place  F3-011

The school has a single internet connection with no failover. If that connection fails, all internet-dependent operations stop.

Recommended actions:

- Evaluate the cost and feasibility of a secondary internet connection or LTE failover device.  [Within 12 months]

CONCERN   Wireless coverage inadequate or mixed  F3-015

There are known areas where staff or students regularly experience poor Wi-Fi. Coverage problems directly affect instruction and administration.

Recommended actions:

- Conduct a wireless coverage assessment — walk the environment and document signal strength in all instructional and administrative areas.  [Within 90 days]  — Summer preferred

CONCERN   Critical network equipment lacks UPS battery backup protection  F3-015b

Network closets or server areas do not have UPS protection. A brief power event can cause uncontrolled shutdowns.

Recommended actions:

- Identify which critical devices lack UPS protection and prioritize adding protection.  [Within 90 days]

## Section 4: Identity, Accounts, and Access

URGENT   Multi-factor authentication not enabled on privileged accounts  F4-005

MFA is not enabled on privileged accounts. A compromised admin credential without MFA gives an attacker immediate, unrestricted access to core systems. This is the highest-impact, lowest-cost control gap in this section.

Recommended actions:

- Enable MFA on all administrative and privileged accounts immediately.  [Immediate]

- Audit all privileged accounts and confirm MFA status for each.  [Within 30 days]

URGENT   Staff account lifecycle unmanaged — no onboarding or offboarding process  F4-C02

There is no documented process for either creating or removing staff accounts. New staff may receive inconsistent access; departing staff may retain access indefinitely.

Recommended actions:

- Document the staff account onboarding process as a checklist.  [Within 90 days]

- Document the staff offboarding process as a checklist.  [Within 30 days]

- Review whether any former staff still have active accounts and deactivate where found.  [Immediate]

CONCERN   No centralized login management system identified  F4-001

There is no centralized directory or login management system. Without central account management, provisioning and deprovisioning become manual and error-prone.

Recommended actions:

- Evaluate whether a cloud-based identity platform or on-premises directory is appropriate for the school's environment.  [Within 12 months]

CONCERN   Password reset and recovery procedures not documented  F4-008

There are no documented procedures for password resets or account recovery. When a staff member is locked out, the IT person must improvise.

Recommended actions:

- Document password reset and account recovery procedures for each major platform.  [Within 90 days]

## Section 5: Endpoints, Printing, and Classroom Technology

URGENT   No device inventory and no endpoint management  F5-C01

The school has no inventory of its devices and no MDM. It is impossible to know what devices exist, who has them, or what state they are in.

Recommended actions:

- Establish a device inventory.  [Within 90 days]

- Evaluate and select an MDM platform.  [Within 90 days]

CONCERN   Staff device provisioning not standardized or documented  F5-004

There is no documented standard for provisioning staff devices and devices cannot be set up quickly or consistently.

Recommended actions:

- Document a staff device provisioning standard — required software, security settings, naming convention, and enrollment steps.  [Within 90 days]

CONCERN   No defined device refresh cycle  F5-005

There is no defined refresh cycle for any major device category. Without a planned replacement schedule, devices are replaced reactively when they fail.

Recommended actions:

- Define a target refresh cycle for each major device category.  [Within 12 months]

- Use device inventory age data to estimate when the next major refresh wave will occur and begin budgeting.  [Within 12 months]

## Section 6: Core Systems, Servers, Vendors, and Contracts

URGENT   No vendor or systems visibility at any level  F6-C01

The school has no list of its core systems, no tracking of contract renewal dates, and no documented vendor escalation paths.

Recommended actions:

- Create a core systems register.  [Within 30 days]

- Create a renewal calendar.  [Within 30 days]

- Create a vendor escalation sheet.  [Within 30 days]

CONCERN   Student data system compliance review status not known  F6-004

For major systems handling student data, FERPA or COPPA review status is not known for most or all platforms.

Recommended actions:

- Conduct a FERPA/COPPA compliance review for all systems that handle student data.  [Within 12 months]

## Section 7: Data Protection, Backup, and Recovery

CONCERN   Backup scope not documented  F7-002

There is no documented list of what is backed up and what is not. A backup scope document prevents surprises during recovery.

Recommended actions:

- Document the complete backup scope — list every system and data set, and explicitly note what is NOT protected.  [Within 30 days]

CONCERN   Staff device data not backed up  F7-005

Staff devices are not confirmed to be backed up and cloud file sync is not confirmed as a substitute. Local files are at risk of permanent loss if a device fails or is stolen.

Recommended actions:

- Confirm whether staff devices rely on cloud sync for data protection, or establish device backup coverage for locally-stored data.  [Within 30 days]

CONCERN   Critical cloud data not backed up  F7-006

Critical cloud or online school data is not confirmed to be backed up.

Note: Cloud platforms provide availability but not always backup. A deleted file or ransomware event can propagate through a synced environment. Storing data in Google Drive or Microsoft 365 is not the same as having it backed up.

Recommended actions:

- Evaluate and implement a cloud backup solution for critical cloud data.  [Within 90 days]

CONCERN   Backups stored onsite only — no offsite or cloud copy confirmed  F7-007b

All backup copies are stored at the school. A single physical event — fire, flood, theft — can destroy both the primary data and the only backup simultaneously.

Recommended actions:

- Establish offsite or cloud backup storage for all critical systems.  [Within 30 days]

CONCERN   No defined recovery priority for critical systems  F7-010

When multiple systems are affected in an incident, the order of recovery matters. Without a defined priority, decisions are made under pressure without a plan.

Note: This finding is harder to resolve because the environment currently lacks a central documentation system — addressing Section 9 findings first will make this and other documentation gaps easier to close systematically.

📎 This finding is harder to resolve while documentation is absent — addressing Section 9 findings first will make this easier to close systematically.

Recommended actions:

- Define and document a recovery priority order for critical systems.  [Within 90 days]

CONCERN   No written incident or disaster response reference  F7-011

There is no documented reference for how to respond to a significant IT incident or outage. In a crisis, whoever is covering needs a written starting point. A one-page reference is sufficient.

Note: This finding is harder to resolve because the environment currently lacks a central documentation system — addressing Section 9 findings first will make this and other documentation gaps easier to close systematically.

📎 This finding is harder to resolve while documentation is absent — addressing Section 9 findings first will make this easier to close systematically.

Recommended actions:

- Create a basic IT incident response reference covering: who to call, what systems to check first, how to access backup and recovery tools, and how to communicate during an outage.  [Within 90 days]

CONCERN   Restore test frequency not aligned with backup retention window  F7-014

The school knows how far back a restore is useful but is not testing frequently enough to detect failures within that window.

Recommended actions:

- Establish a restore test schedule aligned with the useful recovery window — at least one test per window period.  [Within 90 days]

## Section 8: Security Operations, Filtering, and Safeguards

CONCERN   Endpoint protection alerts not consistently monitored  F8-001b

Endpoint protection is deployed but no one is consistently reviewing its alerts. Unmonitored alerts are functionally equivalent to no detection.

Recommended actions:

- Establish a weekly alert review cadence for endpoint protection alerts and trend reports.  [Within 30 days]

- If the current platform does not support centralized alerting, evaluate platforms that do.  [Within 90 days]

CONCERN   Network and security device firmware not regularly reviewed  F8-003

Critical network and security devices are not reviewed for firmware currency. Outdated firmware on a firewall or switch is functionally equivalent to leaving a known vulnerability unpatched.

Recommended actions:

- Review current firmware on all critical network and security devices.  [Within 30 days]

- Establish a twice-yearly firmware review cadence.  [Within 30 days]  — Spring break preferred

CONCERN   Known unresolved security concerns identified  F8-008

The IT person has identified active, unresolved security concerns. These should be treated as immediate priorities.

Note: Identifying a known problem scores better than not knowing — you cannot fix what you are not aware of.

Recommended actions:

- Document each identified security concern with a description, estimated risk level, and a specific action and owner.  [Immediate]

- Address each confirmed concern according to its severity.  [Within 30 days]

WATCH   Student safety and filtering controls not documented  F8-005

Controls are in place but not documented well enough to understand coverage and gaps.

Recommended actions:

- Document the current filtering and student safety control configuration — what is filtered, who is covered, and what the exception process is.  [Within 90 days]

WATCH   System logs and alerts not regularly reviewed  F8-007

Logs from key systems are not reviewed regularly. Security events go unnoticed until they become significant incidents.

Recommended actions:

- Establish a monthly review of authentication logs, failed logins, and security alerts.  [Within 90 days]

## Section 9: Documentation and Operational Readiness

CONCERN   Standard operating procedures not documented for recurring IT tasks  F9-003

There are no documented SOPs for common recurring tasks. Without SOPs, every task depends on the IT person's memory. New staff or coverage personnel cannot perform these tasks reliably.

Recommended actions:

- Identify the five most frequently performed IT tasks that rely on memory and document a simple step-by-step SOP for each.  [Within 90 days]

CONCERN   No process for documenting changes after projects or incidents  F9-004

There is no process for documenting changes to the IT environment. Each undocumented change widens the gap between the documented and actual environment.

Recommended actions:

- After any significant change to the environment, update the relevant documentation before the change is considered complete.  [Within 30 days]

CONCERN   IT environment only partially understandable from existing documentation  F9-005

The environment is only partially understandable. A third party could handle some situations but would be unable to support key areas without investigation.

Recommended actions:

- Identify and document the areas where documentation is weakest.  [Within 90 days]

CONCERN   Critical IT knowledge concentrated in a single person  F9-006

Major IT knowledge areas exist only in one person's head. If that person leaves, becomes ill, or is unavailable, the school loses access to that knowledge entirely.

Note: Identifying and naming knowledge concentration areas earns partial credit — naming the gap is the first step to closing it.

Recommended actions:

- Identify each area of knowledge concentration and develop a documentation or cross-training plan for each.  [Within 90 days]

- Prioritize documentation of the highest-risk knowledge areas.  [Within 30 days]

# Action Plan

Actions are organised by time horizon. Within each horizon, items are grouped by section. Items marked with ⚠ are subject to budget or staffing constraints noted during the assessment.

## Immediate

### Section 2: Governance, Budget, Staffing, and Ownership

- [F2-C02] Identify all shared credentials and emergency access methods.

### Section 3: Sites, Buildings, Network, and Internet

- [F3-004] Determine whether a firewall is currently in place.

- [F3-C02] Obtain admin credentials for all network infrastructure.

### Section 4: Identity, Accounts, and Access

- [F4-005] Enable MFA on all administrative and privileged accounts immediately.

- [F4-C02] Review whether any former staff still have active accounts and deactivate where found.

### Section 8: Security Operations, Filtering, and Safeguards

- [F8-008] Document each identified security concern with a description, estimated risk level, and a specific action and owner.

## Within 30 Days

### Section 2: Governance, Budget, Staffing, and Ownership

- [F2-C02] Document, secure, and control access to these credentials.

- [F2-004] Create a vendor contact sheet listing each major vendor, support contact, contract or account number, and escalation path.

### Section 3: Sites, Buildings, Network, and Internet

- [F3-004] If no firewall exists, procure and deploy one appropriate for the school's size.

- [F3-C02] Establish configuration backup for all managed network devices.

### Section 4: Identity, Accounts, and Access

- [F4-005] Audit all privileged accounts and confirm MFA status for each.

- [F4-C02] Document the staff offboarding process as a checklist.

### Section 6: Core Systems, Servers, Vendors, and Contracts

- [F6-C01] Create a core systems register.

- [F6-C01] Create a renewal calendar.

- [F6-C01] Create a vendor escalation sheet.

### Section 7: Data Protection, Backup, and Recovery

- [F7-002] Document the complete backup scope — list every system and data set, and explicitly note what is NOT protected.

- [F7-005] Confirm whether staff devices rely on cloud sync for data protection, or establish device backup coverage for locally-stored data.

- [F7-007b] Establish offsite or cloud backup storage for all critical systems.

### Section 8: Security Operations, Filtering, and Safeguards

- [F8-001b] Establish a weekly alert review cadence for endpoint protection alerts and trend reports.

- [F8-003] Review current firmware on all critical network and security devices.

- [F8-003] Establish a twice-yearly firmware review cadence.  — Spring break preferred

- [F8-008] Address each confirmed concern according to its severity.

### Section 9: Documentation and Operational Readiness

- [F9-004] After any significant change to the environment, update the relevant documentation before the change is considered complete.

- [F9-006] Prioritize documentation of the highest-risk knowledge areas.

## Within 90 Days

### Section 2: Governance, Budget, Staffing, and Ownership

- [F2-C02] Identify at least one person who could cover basic IT operations.

- [F2-C02] Begin cross-training or access provisioning for that person.

- [F2-003] Create a system ownership register listing each major platform, its owner, and the backup contact.

### Section 3: Sites, Buildings, Network, and Internet

- [F3-C01] Create a network diagram.

- [F3-C01] Create site maps and closet/rack maps.

- [F3-C01] Complete a core network device inventory.

- [F3-C02] Create a network diagram.

- [F3-003] Walk the environment and document the physical location of every access point.

- [F3-006] Create a wireless AP inventory including location, model, serial number, and firmware version.

- [F3-007] Create a switch inventory including location, model, serial number, and firmware version.

- [F3-008] Document the switch topology — which switch connects to which, via which ports, across which buildings.

- [F3-015] Conduct a wireless coverage assessment — walk the environment and document signal strength in all instructional and administrative areas.  — Summer preferred

- [F3-015b] Identify which critical devices lack UPS protection and prioritize adding protection.

### Section 4: Identity, Accounts, and Access

- [F4-C02] Document the staff account onboarding process as a checklist.

- [F4-008] Document password reset and account recovery procedures for each major platform.

### Section 5: Endpoints, Printing, and Classroom Technology

- [F5-C01] Establish a device inventory.

- [F5-C01] Evaluate and select an MDM platform.

- [F5-004] Document a staff device provisioning standard — required software, security settings, naming convention, and enrollment steps.

### Section 7: Data Protection, Backup, and Recovery

- [F7-006] Evaluate and implement a cloud backup solution for critical cloud data.

- [F7-010] Define and document a recovery priority order for critical systems.

- [F7-011] Create a basic IT incident response reference covering: who to call, what systems to check first, how to access backup and recovery tools, and how to communicate during an outage.

- [F7-014] Establish a restore test schedule aligned with the useful recovery window — at least one test per window period.

### Section 8: Security Operations, Filtering, and Safeguards

- [F8-001b] If the current platform does not support centralized alerting, evaluate platforms that do.

- [F8-005] Document the current filtering and student safety control configuration — what is filtered, who is covered, and what the exception process is.

- [F8-007] Establish a monthly review of authentication logs, failed logins, and security alerts.

### Section 9: Documentation and Operational Readiness

- [F9-003] Identify the five most frequently performed IT tasks that rely on memory and document a simple step-by-step SOP for each.

- [F9-005] Identify and document the areas where documentation is weakest.

- [F9-006] Identify each area of knowledge concentration and develop a documentation or cross-training plan for each.

## Within 12 Months

### Section 2: Governance, Budget, Staffing, and Ownership

- [F2-011] Define and document who has authority to approve new classroom software, what review criteria apply, and how IT is notified.

### Section 3: Sites, Buildings, Network, and Internet

- [F3-011] Evaluate the cost and feasibility of a secondary internet connection or LTE failover device.

### Section 4: Identity, Accounts, and Access

- [F4-001] Evaluate whether a cloud-based identity platform or on-premises directory is appropriate for the school's environment.

### Section 5: Endpoints, Printing, and Classroom Technology

- [F5-005] Define a target refresh cycle for each major device category.

- [F5-005] Use device inventory age data to estimate when the next major refresh wave will occur and begin budgeting.

### Section 6: Core Systems, Servers, Vendors, and Contracts

- [F6-004] Conduct a FERPA/COPPA compliance review for all systems that handle student data.

# Appendix

## A. Composite Finding Traceability

The following findings were absorbed into composite findings and are not shown in the main findings section. Their recommended actions are included in the composite finding that supersedes them.

F2-007  Emergency access methods and credentials not documented or controlled  → absorbed by undefined

F2-008  Primary IT lead cannot be reliably covered if unavailable  → absorbed by undefined

F3-001  No network diagram exists  → absorbed by undefined

F3-002  No site or closet/rack maps exist  → absorbed by undefined

F3-009  Core network device inventory absent — lifecycle and support status unclear  → absorbed by undefined

F3-010  Administrative access to network infrastructure not confirmed  → absorbed by undefined

F3-012  Switch and wireless configurations not backed up regularly  → absorbed by undefined

F4-002  Staff account onboarding process not documented  → absorbed by undefined

F4-003  Staff account offboarding process absent  → absorbed by undefined

F5-001  No current managed device inventory exists  → absorbed by undefined

F5-003  School-owned devices not managed through MDM  → absorbed by undefined

F6-001  No list of core systems used by the school  → absorbed by undefined

F6-005  Contract renewal dates not tracked  → absorbed by undefined

F6-006  Vendor support escalation paths not documented  → absorbed by undefined

## C. Full Response Log

Complete record of all answers submitted during this assessment.

| 1.1 | Hillel Academy |
| --- | --- |
| 1.11 | K-12 |
| 1.12 | 450 |
| 1.13 | 65 |
| 1.14 | 550 |
| 1.5 | To inspire a love of learning rooted in Jewish values. |
| 1.7a | David Cohen |
| 1.7b | Director of Technology |
| 1.8 | 1 |
| 10.7 | Moderate — most answers are based on recall or staff reports |
| 2.10 | Yes — fully tracked in a system |
| 2.2 | yes |
| 2.3 | yes |
| 2.4 | no |
| 2.5 | no |
| 2.6 | Yes — formal annual budget |
| 2.8 | no |
| 2.9 | No — operations would be significantly disrupted |
| 7.1 | Yes — confirmed and verified |
| 7.12 | yes |
| 7.13 | 1 to 2 weeks |
| 7.7 | Yes — reviewed regularly (at least weekly) |
| 7.7b | Onsite only — stored at the school |
| 7.8 | Yes — tested and documented within the last 12 months |
| 8.1 | Yes — deployed on most managed devices |
| 8.11 | yes |
| 8.2b | No |
| 8.3 | Yes — documented patching schedule with defined response windows |
| 8.5 | Yes — for students and staff |
| 8.8 | Yes — documented process exists |
| 9.1 | yes |
| 9.2 | yes |
| 9.5 | Partially — they could understand some areas but not others |
| 9.6 | yes |